# Aereth Roadmap

## Phase 0 — Clean foundation

- Keep root folder clean.

- Use 00_PROJECT_CONTROL before starting new work.

- Treat old server dumps and generation attempts as archive unless explicitly revived.

- Confirm active server version and Java version.

- Confirm FragmentEngine source integrity.

## Phase 1 — Project bible lock

- Write world overview.

- Lock the region list.

- Lock the race/entity list.

- Separate playable races, factions, mobs, bosses, ancient entities, and ambient creatures.

- Define the Fracture, Erasure, Intent, Fragments, and Titles in plain language.

## Phase 2 — Technical core

- Clean FragmentEngine into a proper repo.

- Define commands, config, persistence, listeners, and data model.

- Decide what is handled by FragmentEngine versus BetonQuest, MythicMobs, ModelEngine, and DeluxeMenus.

- Build a small playable prototype loop.

## Phase 3 — Map-first app

- Build the interactive Aereth map.

- Add locked/fogged regions.

- Add region cards and route previews.

- Add character creation and race previews.

- Move old static site text into the new app only where useful.

## Phase 4 — Content prototype

- Starter region.

- First playable race options.

- First Fragment chain.

- First questline.

- First enemy ecosystem.

- First boss or elite encounter.

## Phase 5 — Vertical slice

- One complete region that proves the project works: map, lore, mobs, quests, Fragment progression, UI, server loop, website/app integration.

## Current immediate priority

Do not expand the world horizontally yet. Build a clean vertical slice first.